# Teams Bot + Automation App Architecture Overview

Standing document for human operators, reviewers, and implementers.

# 1. Executive Summary

The recommended replacement for the current user-delegated Teams listener is a single-tenant Teams bot that handles command messaging, paired with a separate automation application that performs Azure and Microsoft Graph work non-interactively. This design removes the operational dependence on a user's live Graph token while preserving the current build, teardown, status, and inventory capabilities.

# 2. Why This Change Is Recommended

The current listener depends on delegated Graph scopes and fresh user tokens.

PIM elevation and consent changes require token refresh and listener restart.

Interactive Teams messaging is better handled through a bot than through Graph application messaging.

Infrastructure and directory automation are a strong fit for a certificate-based app registration.

# 3. Target Solution at a Glance

| Area | Recommended Component | Purpose |
| --- | --- | --- |
| Teams messaging | Single-tenant Teams bot app | Receive commands and send proactive replies |
| Bot hosting | Azure App Service | Expose /api/messages and process Teams activities |
| Job execution | Azure Function or WebJob worker | Run long-running deployment and teardown tasks |
| Queueing | Azure Storage Queue | Decouple Teams requests from long-running jobs |
| State | Azure Table Storage | Persist jobs, conversation references, and build metadata |
| Privileged execution | Automation app registration with certificate | Authenticate to Azure and Graph without a human session |
| Infrastructure | Existing PowerShell + Bicep assets | Reuse current deployment logic and safeguards |
| Telemetry | Application Insights | Track commands, failures, durations, and health |

# 4. Core Components

## 4.1 Teams Bot App

Installed in a dedicated operational Teams surface.

Handles user commands such as build, teardown, build status, list builds, heartbeat, and listener status.

Sends confirmation prompts and proactive progress updates.

Should be the only Teams ingress and egress component.

## 4.2 Bot API Host

Hosts the bot endpoint at /api/messages.

Parses commands and validates users.

Stores the Teams conversation reference needed for proactive responses.

Writes jobs to the queue and returns immediate acknowledgement.

## 4.3 Worker

Runs independently from the bot host.

Authenticates with the automation app registration.

Calls refactored PowerShell entry points for build, teardown, and reporting.

Publishes progress and final status back to Teams.

## 4.4 Queue and State Store

Queue keeps Teams requests fast and reliable.

State store tracks jobs, build metadata, and conversation references.

The data model can remain simple and durable.

# 5. Identity Model

Use two identities with clearly separated responsibilities:

| Identity | Purpose | Key Principle |
| --- | --- | --- |
| Teams bot identity | Handles Teams authentication and messaging | No infrastructure privileges |
| Automation app identity | Runs Azure and Graph automation | No direct Teams message ingress role |

# 6. Azure RBAC Required for the Automation App

| Scope | Role | Why It Is Needed |
| --- | --- | --- |
| Zolab deployment scope | Contributor | Create and manage resource groups and deployed resources |
| Zolab deployment scope | Role Based Access Control Administrator | Assign resource-group-level RBAC during deployment |
| Security scope covering the LAW assignment target | Role Based Access Control Administrator | Assign Log Analytics Reader or related LAW access at the required scope |
| Security monitoring scope | Reader or Contributor as required by script behavior | Read workspace metadata and related dependencies |

Recommendation: grant access at the narrowest scope that still supports the deployment pattern. Avoid broad subscription-wide assignments unless the deployment truly needs them.

# 7. Microsoft Graph Application Permissions

| Permission | Required | Purpose |
| --- | --- | --- |
| User.Read.All | Yes | Resolve user identities |
| Group.Read.All or Group.ReadWrite.All | Yes | Read the existing security group |
| GroupMember.ReadWrite.All | Yes | Manage membership in zolab-ai-dev |
| Group.ReadWrite.All | Optional | Only needed if the automation must create or update the group |
| RoleManagement.ReadWrite.Directory | Optional | Only needed if role-assignable Entra roles become part of the design |

These are application permissions and require admin consent. The automation app does not need standing Global Administrator.

# 8. Teams and Messaging Technology

Use a Teams bot and proactive bot messaging for command responses and long-running status updates.

Do not base the design on Graph application send-message permissions for normal operational chat.

Store conversation references so the worker can send results back into the same chat or channel.

# 9. Build Approach

Create the bot app registration and Teams app package.

Create the automation app registration with certificate authentication.

Assign Azure RBAC and Graph application permissions.

Build the bot host and command parser.

Add queueing and state persistence.

Refactor the PowerShell deployment script into non-interactive worker entry points.

Build the worker and connect it to proactive Teams responses.

Pilot the bot path while keeping the legacy listener available as rollback.

# 10. PowerShell Refactor Expectations

Preserve the existing deployment logic and teardown safety protections.

Expose non-interactive functions for build, teardown, build status, list builds, and health checks.

Return structured JSON for machine consumption.

Separate human prompts from worker execution paths.

# 11. Recommended Delivery Phases

| Phase | Outcome |
| --- | --- |
| Phase 0 | Confirm scope, Teams surface, and command model |
| Phase 1 | Create app registrations and credentials |
| Phase 2 | Assign Azure RBAC and Graph application permissions |
| Phase 3 | Build the bot skeleton and store conversation references |
| Phase 4 | Build the queue-driven worker skeleton |
| Phase 5 | Refactor PowerShell into worker-safe entry points |
| Phase 6 | Implement all supported commands end to end |
| Phase 7 | Add telemetry, authorization, idempotency, and hardening |
| Phase 8 | Pilot, validate, and cut over |

# 12. Operational Command Set

| Command | Expected Outcome |
| --- | --- |
| build it | Starts a new deployment after validation and confirmation |
| teardown <resource-group> | Runs targeted cleanup with current safety logic preserved |
| build status <resource-group> | Returns deployment/build details for a single resource group |
| list builds | Returns the known environment inventory |
| heartbeat | Returns bot and worker health information |
| listener status | Returns a concise operational health snapshot |
| help | Returns supported commands and usage guidance |

# 13. Security and Operations

Use certificate-based auth for the automation app.

Store secrets and certificate references in Key Vault.

Restrict bot usage to approved users, groups, or Teams surfaces.

Log all administrative and destructive actions with correlation IDs.

Emit telemetry for command received, queue start, progress update, success, and failure events.

# 14. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Long-running build exceeds interactive response window | Use queue + worker and proactive bot updates |
| Automation app is over-privileged | Use least-privilege RBAC and app permissions; avoid standing global roles |
| Bot can be triggered by the wrong audience | Restrict to specific tenant and approved Teams surface |
| Deployment logic drift between old and new paths | Reuse the same PowerShell/Bicep core and run side by side during pilot |
| Operational confusion during migration | Keep the legacy listener as temporary rollback and document cutover steps |

# 15. Recommended Human Operating Model

Operators interact only with the Teams bot.

The bot sends confirmations, status, and final results.

The worker owns privileged execution and logs every step.

The legacy PowerShell listener is retained only during pilot and rollback windows.

# 16. Final Recommendation

Proceed with a Teams bot for messaging and a separate automation application for Azure and Graph execution. This is the most practical replacement for the current delegated model because it is durable, supportable, and not over-engineered. It keeps Teams interactions user-friendly while shifting privileged work to a controlled service identity.